| Project title: | Improvement of Tourist Infrastructure of Boboshevo and Kratovo |
| --- | --- |
| Lead Partner: | Municipality of Boboshevo |
| Partners: | Association for Protection of Environment, Cultural, Historical Sights, and Health-Izvor - Kratovo |
| Duration: | 20 months |
| Total budget (in €) | 250 063.27 Euro |
| Achieved results: |  |

- Small–scale infrastructure rehabilitated and improved in Boboshevo municipality:  reconstructed water drainage of the main street of village Slatino with new drainage components; installed alcove at the laundry place with mineral water of the village; settled an open-air kindergarten with an alcove, benches and rubbish bins;

- Small–scale infrastructure rehabilitated and improved in Kratovo municipality:  construction activities in the site Stone Dolls near Kratovo included: water drilling for a well, electrical light system, making of the ground tracks, creating an Information and Educational centre, porches, tables and benches, wooden bridges, making of the ground works, preparations and concrete base for putting of pre-made bridge, kiosk for the security officer, pavement of the main track;

- Organized and carried out 2-days workshop of environment and rural tourism on 18-19 May 2012 in Kratovo with 25 participants from Macedonia and 25 from Bulgaria; with topic of the event "Possibilities for eco- and rural tourism in Kratovo and Macedonia";

- Two awareness raising on environmental protection in Boboshevo and Kratovo through: designed, printed and circulated brochure about possibilities for rural and eco-tourism in Boboshevo and Kratovo; implemented workshop of environmental protection and rural tourism; published total 26 publications.

The project has been successfully accomplished in 02.2013.

Implementation of the construction activities in Boboshevo

Implementation of the construction activities in Kratovo

Organization of 2-days workshop of environmental protection and rural tourism in Kratovo